Proposed State Residents Registration System for Kano State

P

By: Nora Cloud Services Limited

PARTNERS INCLUDE:

Nora Cloud Services successfully holds an International Integrator agreement with its partners to bring the most original equipment and the newest ICT technology to market.

Nora Cloud Services Limited

ICT Consultancy & Development

Developed and developing countries and states all over the world are making relevant investments in ICT in other to upgrade their operational process; thereby propagating growth as well as saving cost.

Along with the growth of ICT has grown the impression that ICT solutions are expensive. Our philosophy in Nora Cloud Services is to deploy solutions that are the newest technology, tailored to the client’s need and at the best price. We say ‘ICT is not expensive’.

Nora Cloud Services Limited

ICT Consultancy & Development

Our Vision

To be the standard in the provision of fully integrated ICT solution delivery in Nigeria and then Africa; consistently servicing our clients with the newest technology at a competitive price

Our Mission

To champion and advance the development of ICT and its use by key stakeholders for the socio-economic transition and development of the communities in which we serve and deliver long term commercial benefits to our customers and other stakeholders.

OUR CLIENTS INCLUDE:

- Arewa Beats

- NUUB Pharmaceuticals and Veterinary Products Limited

- Muslim Kids International School

- NATECH Computers and Stationaries

- Al-Iqra Quran Memorization Academy (Lagos)

- RNA Travels and Tours

October 9, 2019.

The Executive Governor,

Kano State Governors Office,

Tarauni Kano,

Kano State,

Nigeria.

Your Excellency,

A PROPOSAL TO BUILD A STATE RESIDENTS REGISTRATION AGENCY

Nora Cloud Services Ltd. is an Information and Communication Technology (ICT) Consultancy and Development company that specialize in creating bespoke solutions for our clients.

Being experts in such an evolving field as ICT, we specialize in delivering cost-effective & time-saving solutions to our clients, by distributing & managing gold standard ICT products, which we stock locally. Our world-class service delivery culture has caused us to successfully compete with global organizations in the local market, in creating a niche for ourselves.

We operate a modern office from Kano, from where we serve our clients all over the nation.

Nora Cloud Services has made its mark in the local ICT industry.

We have worked with a few Private Entities, locally, in their adaptation of the extensive use of ICT to improve their workforce performance and organizational management.

Building upon the success of our earlier work in the private sector, we hereby propose a model solution, for creating a state resident registry.

The model was constructed from requirements gathered from a study on community requirements of government registries by the United Nation, carefully integrated with concepts of the management paradigm, which form the core of this proposal.

We present a turnkey solution, completely taking the weight off you; our proposal includes the planning, development, implementation, utilization, exploitation, management, control and maintenance of resident’s registration system, plus its complete integration in the administrative and pedagogical activities of Kano State Government.

The use of State registration system is irrevocable in a knowledge economy and mandatory for sustained development.

It is against this background that Nora Cloud Services has designed this solution to enable Kano State Government advance its place in the country as a forerunner in developmental ideas.

You can contact the undersigned on 08030952157 or by email at mukhtarpeace@gmail.com

We look forward to a favorable response from you.

Yours faithfully,

For: Nora Cloud Services Limited.

TABLE OF CONTENTS

- Background  ………………………………………………………………….7

  - Introduction…………………………………………………………10

- Project Proposal………………………………………………...…………….11

- Executive Summary…………………………………………………………..19

- The Justification for the Project……………………………………………...21

- The Key considerations for set-up…………………………………………...32

- Proposed Bespoke Resident Registration model design for Kano State Government………………………………………………………….………..38

- Set-up Processes………………………………………………………………40

- A Survey of the Proposed System…………………………………………….42

- Conclusion…………………………………………………………………….49

All rights reserved.

This Document is the property of Nora Cloud Services Limited.

All un-authorized use, presentation, copy, reproduction or storage in a retrieval system is prohibited

1.0  Background

At a Workshop on Strategies for Information and Communication Technology (ICT) Development for Universities, Research and Higher Educational Institutions in Nigeria organized by the Association of Vice-Chancellors of Nigerian Universities (AVCNU) it was agreed that ICT is essential for:

- Supporting the development and sharing of online information and e-resources.

- Supporting collaborative research among Government, Nigerian Universities, Research and Higher Educational Institutions (in addition to collaborative research with others)

- Running joint online programs and sharing expertise

- Sharing of experiences and best practices

- Providing opportunities for Student and Staff exchange

The ICT applications in view, include:

- E-Registry

- Database Management

- Population Census System

- Centralization of Population Data

- Biometric Capturing

- Identity Management

Other Competences recommended for State Government are:

- Adequate, continuous and focused ICT capacity building

- Adequate helpdesk support for all users

- Sensitization of the general community

The need for data collation of all residents in a state is an important aspect of governance which is often overlooked in many cases (especially in African countries, states and provinces).

While majority of the developed countries especially in the Europe, America and Asia boast of a well structured Civil Registration and Vital Statistics System (CRVS), such cannot be said about majority of African countries, let alone individual states.

The Lagos State Government boast as one of the states (if not the only state) with a well-structured civil registry and vital statistics system. Most other states depend directly or indirectly on statistics and information from the federal government when it comes to population census, which in most cases might be with a very high error margin.

It therefore becomes imperative on each state government whose objective is to move the state to an envious level progressively to make provision for a well structured CRVS. The monumental records the Lagos State Government has been able to set ca be said to be as a result of their bold steps to recognize the need of the populace through data collation.

It is upon the foundation of the recommendations of the UN, the advances made by other States in the area of ICT development and the uniqueness of Kano State Government that the bespoke ICT solution contained in this proposal has been designed by Nora Cloud Services Limited.

1.1  Introduction

ICT has caused a paradigm shift introducing the age of network intelligence, reinventing businesses, governments and institutions.

Kaufman (1977) observes, “the traditional bureaucratic paradigm, characterized by internal productive efficiency, functional rationality, departmentalization, hierarchical control and rule-based management is being replaced by competitive, knowledge based requirements, such as: flexibility, network organization, vertical/horizontal integration, innovative entrepreneurship, organizational learning, speed up in service delivery, and a customer driven strategy, which emphasize coordinated network building, external collaboration and customer services” all of which are supported by ICT.

Nora Cloud Services reviewed the current development strategy of Kano State Government which was designed to be developed in stages of four years and beyond, thus becoming fully developed in years to come. Therefore, the proposed CRVS design includes an extended state model (ESM), which will enable easy expansion of CRVS as the Kano State ICT needs grows.

This proposal is premised on the fact that Kano State Government has an executive and legislative arm that are in harmony with each other with the sole intention of making the state a better place.

In order to deliver a ‘silver bullet’ solution, our approach to the project is to define the operational network infrastructure, which is largely obsolete, and provide an option to Kano State Government via their education on the implication of executing the solution. The major option of civil registration is an automated Civil registration software.

2.0  Project Proposal

Objectives

The stated objectives by Nora Cloud Services include:

CAPACITY BUILDING:

- To create, develop, implement, utilize and sustain an information and computing civil registration system that is in line with Kano State Government’s vision, mission and strategies.

- To enhance services and business processes through the maintenance of integrated management information system applications that are online and real-time; where data is captured, verified and validated at source; and which increase the efficiency and effectiveness of the Kano State Government’s administrative processes.

- To implement other management measures that facilitates information systems to support the business of the State.

CAPABILITY BUILDING:

- To assist the State in understanding and utilizing the full range of information that is obtainable to foster the acquisition of skills necessary for independent learning.

- To provide the State Executive with ICT market intelligence to support good decision making on service development and further capital investment

- To prioritize and plan appropriate staff development and recruitment to respond to changes in service provision and delivery.

- To define processes that will assure Kano State Government that the technology being adopted is secure, flexible and scalable, managed effectively and fit for purpose.

- To support Kano State Government in attracting, developing and retaining competent technical staff.

COST-EFFECTIVENESS & VALUE-ADD:

- To deliver flexible and responsive technical support services fit for Kano State Government’s efforts in developing the State.

- To report back to Kano State Government, using agreed performance criteria in order to monitor service quality.

- To use a balanced and consistent approach through an agreed project management framework in order to ensure a successful outcome

- To establish formal engagement with users through bespoke support agreements.

- To develop and maintain all service standards at the highest possible levels, with emphasis on quality, customer care and cost-effectiveness using available resources.

Scope

The scope entails:

- The design of software and installation of physical ICT infrastructure and associated technical systems in the Administrative Department of the registration department/census board.

- The development of management and support frameworks required to successfully respond to the need of CRVS in Kano State.

- The establishment of the status and opportunities for use of CRVS innovations in planning, research, outreach and networking at State level.

- To establish the status and opportunities for communal ICT policy strengthening.

Community of Users

The community of users include all residents of Kano State, irrespective of religion, tribe or political affiliation.

Our Approach

A huge challenge that results in Government not achieving their ICT-related goals is a lack of coherence between the processes, the commitment of the community of users, the ICT model and ICT management.

Our approach is to start up a conversation with the users, understand the existing structures & systems, before designing a final model.

We propose a treatment that is generic enough to apply to the broad notion of general wellbeing of all residents – not just the administration of the State – but all functions of the State, in a bid to deeply realize the fundamental mission of the State Government.

Best Practice Framework

Nora Cloud Services proposes a model that will ensure firm structured processes for all aspects of CRVS management and in conformity with the strategic development of the State Government objectives.

Partnership

This plan reflects how we will continue to shape this service working directly with the executive of Kano State Government.

Service Level Agreement (SLA)

We recommend and are able to provide regular scheduled consultation services and will endeavor to maintain a firm understanding of the requirements of Kano State Government for ICT services and the integration of civil registration and vital statistics systems.

This will be achieved through mutually agreed formal service level agreements, covering all stages from routine maintenance, problem solving, and upgrade of systems, through to major enhancements. The SLAs will also include agreed system performance measures, reporting schedules, and clear communication routes.

We will also advise on technology solutions for specialist projects and new service development. This advisory service will assess associated market trends and options, and prepare an investment appraisal including whole life costing to ensure best value for Kano State Government.

Phases of the ICT Project Execution

Phase 1: Information Policy and Planning (IPP)

Formulation of precondition IPP is prerequisite to the development of CRVS in Kano State. Its absence implies little of properly coordinated installment, management, control, and maintenance of CRVS.

Phase 2: Acceptance and Installation (AI) i.e. The CRVS plans are accepted by the project management team composed of representatives of Kano State Government and Nora Cloud Services Ltd. and installation is executed. Installation involves the acquisition of ICT resources, training and laying of the infrastructure. The testing and acceptance of CRVS by the Kano State Government team will also take place in this phase.

Phase 3: Utilization and Exploitation (U/E) of ICT i.e. operational uptime of CRVS to meet user requirements and agreed preconditions from Phase 1. This should visibly reflect reduced paperwork, reduced operational costs, advantage of new CRVS, improved customer service and competitive advantage.

Phase 4: Minor reviews of ICT infrastructure M1: This will be initiated from states team and Nora Cloud Services team respectively.

Specific Tasks

The specific tasks needed to accomplish this assignment are:

(a) Development of the framework and instruments to be used in the CRVS situation analysis to establish the gaps and user requirements.

(b) Develop the CRVS system, CRVS utilization and CRVS human resource capacity in Kano State.

Figure 1: PROJECT TASKS FOR KANO STATE CRVS DEVELOPMENT

Nora Cloud Services Limited key task areas will include:

- Strategic Management (SM)

- Operational Management (OM)

- General Business Support (GBS)

- Utilization Management (UM)

- Functional Maintenance (FM)

- Application Maintenance (AM)

- Maintenance Technical Infrastructure and Operational Support (MTI – OS)

- Technical Support/ Technical Services (TSu/TSe)

Roles and Responsibilities

The following are tentative indicative roles of Nora Cloud Services Limited and Kano State Government. The final scope of the roles and responsibilities will be stipulated in the contract agreement after discussions.

Nora Cloud Services Limited

- Conduct the CRVS situation analysis through visits and consultation with Kano State Government stakeholders.

- Develop a work plan and approach to the situation analysis in consultation with the project team from Kano State Government for undertaking the assignment.

- Conclude on CRVS capacity,  conclude on installation and submit  synthesis report for review

Kano State Government

- Review and approve the methodology and work plan

- Avail all relevant documents (i.e. Provide Nora Cloud Services Limited with relevant documents & reports)

- Meet the relevant costs related to this project as stipulated in the contract.

- Review installed CRVS capacity during and after completion

- Kano State Government employs the technical staff

- Members of Kano State Government technical staff manage and respond to user requests.

Schedule of Deliverables

| S/N | Deliverable | Timeline |
| --- | --- | --- |
| 1. | Deliver work plan with time lines | after 1 week of signing of the contract |
| 2. | CRVS situation analysis, analysis guides, interview schedule, systems analysis | after 2 weeks of signing of contract |
| 3. | CRVS Installations/Synthesis of status review and proposed reports | after 4 weeks of signing of contract |
| 4. | CRVS capacity enhancement and installations | after 4 weeks of signing of contract |

Project Duration

Nora Cloud Services Limited’s input and installation will be 30-man days.

.

3.0  Executive Summary

Kano State Government is a huge and complex body, whose operations and strategic focus could be greatly enhanced by the well-focused application of Civil Registry and Vital Statistics (CRVS) system to support improvements in productivity, management effectiveness and ultimately, the quality of services offered to its community.

This proposal contains a world class model for the administrative and pedagogical integration of CRVS in Kano State, generic in excellence but tailored to the peculiar needs of Kano State Government. This type of integration implies the routine use of CRVS in administration, planning and security processes.

The recommended integration consists of making CRVS and technological equipment available to Government Parastatals and promoting its use for planning needs. Therefore, it is a process that will lead to the introduction and/or deployment of registry system in the Kano State Government.

Fundamental benefits include cost reduction, improved quality of service delivery, increased capacity in Kano State, improved decision making, transparency, improved efficiency, improved access to information and other technological benefits; for example cheaper and efficient and access to large storage capacities within larger and more advanced computers

Speed, simplicity, low cost – are cardinal in our solution offerings. Our approach has the advantage of not requiring heavy investment in software development, and involves applications specifically designed for data capturing.

With regard to strategies to increase access to the applications described above, a clear opportunity presents itself in the form of “repositories” – databases where information is tagged for efficient retrieval.

Working with Kano State’s potential residents’ population of 10,000,000 to 13,400,000 residents and a recommendation of at least 2 registration system (comprising of computers, web cameras, fingerprint scanners, ID card printers and scanners) to a Local Government, this will amount to at least 88 registration systems for the 44 Local Governments in Kano State. We propose to start with 10% of the projected total requirement. This will mean a network of at least 9 registration systems; and grow it from there.

The projected total cost of the project is N ……………………..with N…and …….% going to hardware, N 50, 000, 000.00 &….% going to software…………………… N 30, 000, 000.00 &….% going to training. These costs will be adjusted in line with changes that occur in the course of the project.

We do not make generalizations about costs because the key issue is usually the local opportunity cost, not the cost of the technology.

While the benefits of CRVS in a State cannot be disputed, there are several key strategies to be adopted to ensure the successful implementation of systems. The characteristic challenges that develop, which make CRVS implementation fail, are identified and the unique steps applicable to mitigate such situations are outlined in this proposal. This is what makes this proposal so unique from others.

Drivers that will encourage or reinforce the successful implementation of this project proposal include: vision and strategy, user participation, change management, lack of bureaucracy.

Therefore, we present a proposal that first outlines the undeniable benefits of the project, guiding principles for better usage of CRVS across all functions are outlined; next, we define the models proposed for the integration of CRVS into Kano State Government. Following that, we identify critical success factors & their incorporation into the proposed model, which majorly includes a proper analysis of the existing system, a seamless integration of the present system with ICT requirements and finally, the trainings required for staff members; who are the users and adopters of this innovative project.

4 The Justification for the Project

It is clear that CRVS will continue to significantly impact all societies worldwide, in all economic, social, and cultural aspects especially education.

The knowledge economy is demanding new types of learners and administrators. New technologies are changing modes of learning, collaboration and expression. Widespread social and political unrest, locally, compels Nigerian security institutions to think more concertedly about their role in promoting individual and civic development.

In a speech delivered at the University of Nairobi, Barack Obama by then a Democratic Senator criticized the inertia of many African countries in matters of technology and education. For instance, he noted that South Korea and Kenya have had similar economies for the past 40 years, but South Korea now enjoys an economy that is 40 times larger than its African counterpart, particularly due to the successful implementation of technologies into all spheres of Korean society, especially education.

According to many documents and authors (UNESCO, 2004; Grégoire, Bracewell & Laferrière, 1996; Karsenti & Larose, 2002; Tardif, 1998), ICTs in an educational context refers to a set of combined technologies that enables not only information processing but also its transmission for purposes of learning and educational development.

Institutional and pedagogical innovations are needed to confront these dynamics and ensure that the canonical activities of governments -- research, planning and engagement -- remain rich, relevant and accessible.

CRVS and ICT in general is one force for change.

ICT continues exponential growth in the capacity of computation, storage, and communication.

Communities are changing in part because of changes in societal needs, including increase in populations, need for new styles of record keeping, and economies that make educated people and ideas more important.

ICTs utilization is one way to bridge gaps; it would provide broader access to information.

CRVS AS INFRASTRUCTURE (E-REGISTRY)

Nora Cloud Services Limited proposes the creation of a e-Registry for Kano State Government. This is the combination of information and communication technology (ICT); the services provided by Kano State Government, the policies of Kano State Government, and central functions that under gird an increasing range of wellbeing of residents in Kano State.

By definition it includes facilities and services that are largely taken for granted until they are missing, but it is often the most complex undertaking. The prefix “e” denotes the emphasis on ICT-based registry system, both hardware and software.

e-Registry provides new tools for exploration, plannings and implementations. Examples include computational simulation, composite instruments, data mining, virtual and augmented reality, new document genres, and push and pull information sharing.

These tools are powerful when used alone but even more so, when combined functionally.

CRVS IN KANO STATE GOVERNMENT’S ADMINISTRATION

Using CRVS in Kano State Government’s administration is fundamentally about harnessing technology for better planning, setting standards, effecting change and monitoring.

The CRVS system being proposed by Nora Cloud Services will:

- Automate capturing of residents’ information; including, place of residents, personnel information, employment status, and other purely administrative information required for adequate running of the state.

- Improve on the quality and capacity of management information systems to support strategic decision-making and policy implementation in Kano State.

- Stimulate and facilitate free flow of information throughout Kano State.

- Respond to the needs and demands of the younger generation (especially the digital natives) for better and increased access basic social amenities.

- Help in security management especially in trying times.

- With advanced scanning technology, completed application forms can be read into the databases in a matter of seconds.

The increasing residents’ population in Kano State further authenticates the need for ICTs to process, store and retrieve data in a fast, systemic and accurate fashion.

THE BENEFITS OF CRVS TO KANO STATE GOVERNMENT

The solution offering of CRVS to Kano State Government are particularly powerful and uncontroversial. They are:

- Allows Government to determine the overall resources required to formulate and implement policies, projects and programs, when the number of people to cater for is known.

- Allows for proper allocation of resources to the appropriate sectors of the economy that meet the needs of the residents of the State.

- Assist in effective policing and hence help in lowering crime rates.

- Assist in market allocation within the State.

- Identifies the number and placement of hospitals, schools, libraries and books needed in the State.

- Identifies the numbers of number of teachers, doctors and nurses required to meet the need of the populace.

- Enables the State Government to classify neighborhoods within the State and determine the population thresholds for certain facilities and utilities provided by the State.

- Help analyze and identify areas for urban regeneration and actions to be taken.

- Enhances the ability of the Government to plan for sports and recreational centers across the State and properly place adequate staff numbers in facilities such as coaches and trainers.

- Aids the service delivery strategy of Kano State.

- Ensures that the Agricultural strategies of Kano State Government meet the needs and demands of the residents of the State.

- Ensures adequate provision of public goods for the rural and urban population in terms of logistics, transportation and market institution.

- Assist the State to eradicate poverty, through establishment of poverty eradication programs for the right people.

- Facilitates better traffic management when the numbers of potential commuters are known.

- Ensures the most appropriate location of motor parks, bus-stops and terminus across the State.

- Improves the health facility provision of the State by determining the appropriate number of health facilities required, their localities, appropriate staff levels, equipment and furniture.

- Enables the Ministry of Health to assess the different health needs of differentiate parts of the State.

- Assist in determining the most appropriate and effective refuse collection system for the residents of the state and the amount of waste equipment and refuse collectors required for any specific locality within the State.

- Population Data will assist the State to effectively plan and implement disaster management strategies.

- Allows for the determination of type and grading of roads, so that the design of the road transportation system is durable and appropriate to the usage.

Other conventional uses include:

DATA PROCESSING

The increased bandwidth and computing power, as a result of the execution of this project, provide opportunities for analyzing/processing huge amounts of data and performing complex computations on them in a manner that is extremely fast, accurate and reliable.

Other benefits of an e-registry include:

- Generate reliable and consistent records.

- The records and data produced are searchable and quickly retrievable.

- CRVS saves human resources for data entry and servicing residents’ need

- To provide information seeking skills to enable users to access, retrieve and utilize information

- To create awareness of the available information.

BENEFITS FOR RESIDENTS

There are many benefits for students in terms of:

- An increased flexibility in registering as a resident

- Availability of a valid means of identification within the state

- Proper identity record of residents and availability of resident’s number

- Dividends of government policies

TRAINING & CAPABILITY BUILDING

Clerks and others who provide the interface with residents’ record in Kano State, will be understandably nervous at the prospect of a change in the systems that they use all day long.

Nora Cloud Services is apt at change management and will provide training for all users, such that users are comfortable with the new system, while ensuring that the system delivers well on their deliverables.

Nora Cloud Services doesn’t only provide ICT tools, we also support our partners with the preparation of their in-house team through training; bringing to life the success anticipated in the deployment of these solutions.

Our trainings are carried out in conjunction with our offshore partners.

An integrated monitoring and evaluation plan will ensure timely collection of user and stakeholder feedback, and any needs for further system/software adjustment and enhancement.

A pilot phase or dummy runs to iron out any likely bugs and glitches will be organized. Phased roll-out, which is easier for managing results, would be the course since the change is wide-ranging and far-reaching.

The wide adoption of ICTs calls for mindsets and skill set that are adaptive to change. The proposal addresses the people related challenges & trainings required.

CONSOLIDATION

Nora Cloud Services expects that several government agencies may already deploy some manual registration systems but with the e-registration system, we will ensure that they’re connected into a single function by deploying a state wide personal identity application which will enable us link together many different critical data sources to improve personally orientated services to the state.

INNOVATION

In sum: Why introduce Civil Registry and Vital Statistics (CRVS) e-registry into Kano State?

The goal for integrating CRVS into the current systems of Kano State Government is for seamless transfer of data from the point of residents’ registration to registry, finance, human resources and management; the respective systems or databases involved in the process must be able to communicate with each other intelligently.

ICT has proven its value in that it can process voluminous records quickly, meticulously and impeccably. This will significantly improve the capability of the Kano State Government administration.

ID CARD HANDED OVER TO THE BENEFICIARY

ID CARD PRINTED OUT

DOCUMENTS AND FORMS VERIFIED AND ENTERED INTO THE SYSTEM

FILLED FORM AND RELEVANT DOCUMENTS SUBMISSION

PRINTING OF REGISTRATION FORM

Figure 2: THE STRUTURE OF THE REGISTRATION PROCEDURE

5.0 The Key Considerations for Set-up

Nora Cloud Services will deploy a State wide personal identity application which will enable us link together many different critical data sources to improve personally orientated services to students and staff.

This application will take into consideration:

- Privacy of personal data

- Integrity of personal records

- Right of access to personal data

- Authorized access to data

- Use of personal data

- Protection of individuals identities

NORA CLOUD SERVICES WILL FULFILL ALL OF THE FOLLOWING REQUIREMENTS

- Adaptability of CRVS system

- Compatibility of CRVS system

- Confidentiality of CRVS system

- Continuity of ICT CRVS system

- Controllability of CRVS system

- Exclusivity of CRVS system

- Flexibility of CRVS system

- Integrity of CRVS system

- Interoperability of CRVS system

- Maintainability of CRVS system

- Performance of CRVS system

- Portability of CRVS system

- Reliability of CRVS system

- Robustness of CRVS system

- Safety/Security of applications

- Security of hardware, software, data sets

- Transparency of use of CRVS system

- User-friendliness of CRVS system

TRAINING CURRICULUM

In our experience, ICT exhibits complexities to users and management staff alike, both in its utilization and as separate components.

Understanding how it functions under the prevailing circumstances constitutes a difficult problem for many users. Most importantly, comprehending how to manage, control and maintain ICT is not always straightforward for many technical staff members.

The curriculum will consist of information on the e-Registration and its management in Kano State. These factors relate to the separate CRVS components, their interrelations and their usage.

The curriculum will include:

- The large numbers of ICT resources i.e. quantity

- Diversity of ICT

- Distribution of ICT

- Dynamics of CRVS

- Functionality of CRVS

- Coherence of CRVS

- ICT Usage - In a setting such as Kano State, some ICT components may be possessed by different owners i.e. ownership and users can make different demands and stipulate different preconditions

In addition, the hardware, software and network components will be made well known to users.

It is instructive to note that an implemented information system need not necessarily have a technical aspect; however, when it does have a technical aspect, it is the social part that plays a crucial role in determining how ICT is utilized.

The adequate training of users is nonnegotiable in the utilization, exploitation and maintenance of CRVS. If training is disregarded, Kano State Government may suffer lower utilization and poor management, which will lead to a cycle of more frustrations on the part of users and poor returns on investment for the State.

Acquisition of ICT resources without accompanying user training might result in the consequences of underachievement since the full potential of the cyberinfrastructure will not be exploited.

SET-UP COMPONENTS

Nora Cloud Services proposes and is able to implement a turnkey solution including the supply of the required numbers of CVRS components.

In particular, the model depicts and describes the components, features, functions and characteristics of the ICT resources and available local area networks that support the faculty in their day-to-day activities and as an information system, which enables communication between Kano State and the rest of the world.

Our bouquet of solution offerings to Kano State Government include enterprise solutions, which are:

- CVRS Integration

- Web Hosting

- Database Management

- Corporate Internet Connectivity

- ICT Consultancy & Contract implementations

- CVRS Software

- ID Card Printing and Supplies of Printing Equipment

- Maintenance & Support services

- Customer Education

- 12-month Guarantee & Warranty

Nora Cloud Services offers its clients CVRS service whose greatest quality is FLEXIBILITY. Our package offers front and back-end programming while tailoring the system to suit Kano State Government’s basic needs without compromising the scalability of the system.

We offer web hosting through our international partners, who have the best web hosting facilities with provision of various server requirement that suits clients needs based on client’s specifications.

We have POPs (point of presence) in strategic location in the state.

We have unparalleled experience in software designs. We’ve design and implemented software for medium and large-scale organizations.

We have varied experiences, and have completed projects which are currently running both within and outside Kano.

H

THE 2-WAY SATELLITE ARCHITECTURE OF NORA CLOUD SERVICES LTD.

THE UNIQUE FEATURES OF OUR SOLUTIONS

- Our products deploy maximum utilization of satellite bandwidth and power resources - saves up to 70% in comparison with competitive solutions.

- Scalability

- Performance

- We proudly offer the Highest quality of real-time applications

- IP transparency – interoperable with any standard Service over IP solution

SPECIALIZED SOFTWARE PACKAGE:

Nora Cloud Services offers specialized software package, robust enough to cater to the CVRS needs of Kano State Government.

This package has been tried and debugged several development environments.

SECURITY

As access to registration content are web-based, this leads to challenges about security over the net, reliability and security, which are of the essence.

Nora Cloud Services proffers anti-virus and anti-spam protection in all our solution offerings

6.0  Proposed bespoke ICT model design for GSU

A DIVISIBLE DESIGN

Divisibility of local design is recommended for maximum functionality of the proposed Kano State CVRS.

Divisibility is achieved by:

- Modularity (supporting one business function at a time by allowing separation of, for example, accounting and personnel functions)

- Incrementalism (providing stepped levels of support for business functions by allowing separation of, for example, administrative and pedagogical support).

ICT POLICY AND STRATEGY

ICT is a cross-cutting resource, vital and critical to the further development of Kano State Government. Various parts of the Government need to work together in harmony to create a supportive environment. In order to have a far-reaching effect, policies must be created to guide its adoption

Therefore, Nora Cloud Services advocates and educates all clients on the fundamental requirements of a backbone management structure as well as policies that guarantee the effectiveness and sustainability of the use of CVRS in an organization. In this case Kano State Government.

The content of the policy manual, include but isn’t limited to:

- The provision of a protected access to information gathered from the registration exercise by the State Government.

- The importance of building a skilled workforce capable of understanding, entering and benefiting from ICT.

- Planning to enable Kano State Government to embrace new communication modalities once they are established.

THE REGISTRATION OFFICE

As part of our offerings, Nora Cloud Services will support Kano State Government in the set-up of the Kano State Residents’ Registration Agency Office, or KASRRA Office; which is charged with the responsibility of overseeing all aspects of residents’ registration.  Including:

- The KASRRA office will be responsible for:

- Formulation of policies on CVRS matters

- The distribution of CVRS resources

- Management, control and maintenance of the CVRS resources distributed in Kano State

- Management of CVRS projects in the Kano State.

- Develop schedules of management activities and provide notices to users before significant changes were made.

7.0  Set-up Processes

To guarantee the successful transformation of the residents’ registration situation in Kano State, three key processes have been outlined and effected.

Process 1: Depiction of the real system (RS) i.e. the ‘as is’ situation of the use of residents’ registration in Kano State.

Process 2: Transformation: CVRS design, approval and installation

Process 3: The Management, control, and maintenance of CVRS systems (MCM)

Process 1: Depiction of the Real System (RS)

In the entity RS, the issues addressed include:

- Defining the requirements of Kano State registration system: The user community includes staff and residents in the state, employed or unemployed, who require registration authenticate their residency status.

FIGURE 3:  THE RELATIONSHIP BETWEEN THE ACCURATE DEFINITIONS OF USER REQUIREMENT, EFFECTIVENESS OF THE CRVS PROJECT AND IMPACT OF THE XRVS PROJECT

- Defining the situational factors

- Information policy and planning: The IPP (as defined above) is essentially a document that provides a policy formulation framework on the development, implementation, utilization, management, control and maintenance of CRVS for Kano State.

Process 2: Transformation: CRVS Model design, approval and installation

The transformation represents the design stage and the actual set-up process and involves the execution of a series of specific actions aimed at bringing the current situation to the desired level.

Nora Cloud Services has a specific, future-proof solution for Kano State, which is in line with Kano State Government’s aspirations and will be a largely significant improvement from the ‘as is’ situation.

Nora Cloud Services will build a final model based on the concept defined and agreed with the Kano State Government.

Service support and service delivery will provide the processes considered essential in meeting user requirements.

- Change Management (CHG)

- Configuration Management (CONF)

- Help Desk (HLP),

- Problem Management (PRB)

- Software Control & Distribution (SCD),

- Availability Management (AVLM)

- Capacity Management (CAPM),

- Contingency Planning (CONT)

- Cost Management (CSTM)

- Service Level

CONFIGURATION MANAGEMENT

The purpose of configuration management (CONF) is to define what the configuration of the CRVS resources in Kano State should be, based on well-defined user requirements.

After the initial installations by Nora Cloud Services, the process will greatly assist the technical staff involved in the management of CRVS in Kano State in determining the status of the CRVS services and resources at any given time.

CONF involves identifying the configuration and descriptions of hardware and software at given points in time, systematically controlling changes to the configuration. All hardware and software resources are stored in the form of configuration items (CIs). All CIs will be stored in the Configuration Management Database (CMBD).

Since CONF is an integral part of all other processes it has relationships with other processes including change management, software control and distribution, help desk and problem management.

Change management in particular can be integrated with Configuration Management and as a minimum it is recommended that the logging and implementation changes be done under the control of a comprehensive CONF system

Although various departments in public government keep inventories of ICT and other resources, they vary in form, quality and content. The process will introduce an element of structure and uniformity, which, when enforced, can lead to improvement in maintaining records of ICT resources and services in Kano State.

MODELING THE PROCESS CAPACITY MANAGEMENT

The purpose of capacity management (CAPM) is to provide sufficient ICT capacity to meet Kano State Government’s business needs in the right place, at the right time, in the proper quantity, and at justifiable costs.

CAPM involves:

- Performance management

- Resource management

- Demand management

- Workload control

- Application sizing

To meet this demand, given the ICT services and resources available, a well-devised strategy is critical if disappointment of users is to be avoided or minimized. The process CAPM offered by Nora Cloud Services proffers such a strategy.

MODELLING THE PROCESS HARDWARE AND SOFTWARE CONTROL AND DISTRIBUTION

The purpose of hardware and software control and distribution (HSCD) is to deal with the acceptance, management, and distribution of operational hardware and software. It can, in this sense, be viewed as an extension of the configuration management.

HSCD involves management of the hardware and software library, acceptance tests, distribution, implementation and reporting.

As in other cases, HSCD bears relationships with other processes including service level management, change management, configuration management, and operations.

THE PROCESS HELP DESK MODEL

The purpose of the helpdesk (HLP) as a process is to offer support to users of CRVS services in Kano State. This process will be put in place by Nora Cloud Service entirely managed by the technical department.

Primarily, HLP must manage, coordinate and resolve incidents as quickly as possible and ensure that no requests are lost, forgotten or ignored. Users' questions, complaints and incidents will be dealt with at the HLP, and this involves:

- Incident registration

- Classification

- Allocation of incidents

- Investigation and diagnosis

- Solution and repair

- Incident progress control

- Reporting

Due to the central importance of this process, HLP relates to all the other processes including service level management, operations, configuration management, and problem management.

Helpdesk (or Service desk), viewed as an organization, is the single point of contact between the service providers and users.

MODELLING THE PROCESS PROBLEM MANAGEMENT

The purpose of problem management (PRB) is to classify incidents and investigates the cause of the problem. PRB involves:

- Error identification

- Problem registration

- Problem classification

- Problem investigation

- Error management and reporting.

Once a fault or error has been identified a change request has to be drawn up to overcome the problem or failure. As with other processes PRM is related to several other processes including service level management, configuration management and change management.

MODELING THE PROCESS CONTINGENCY PLANNING

The purpose of contingency planning (CONT) is to ensure that there are effective technical, financial and organizational provisions, so that the continuity of CRVS services can be guaranteed in case of some calamity.

Contingency planning is concerned with managing Kano State Government’s ability to continue to provide a predetermined and agreed level of ICT services to support the minimum activities required in Kano State in the wake of disruption(s).

MODELLING THE MANAGEMENT, CONTROL AND MAINTENANCE (MCM) – FOR POST INSTALLATION

The entity MCM is defined as entailing the management, control and maintenance of implemented CRVS in accordance with the requirements and preconditions imposed.

The entity offers services most effectively and efficiently, and will positively influence the goals of Kano State Government.

Nora Cloud Services will design 3 forms of MCM and will provide training for the KASRRA office in Kano State to enable easy post-installation monitoring and management. They include:

- Functional Management (FM)

- Application Management (AM),

- Technical Management (TM).

Functional Management: This involves all management tasks that are necessary to support and advise user environments within the framework of the utilization of CRVS.

Application Management: this involves the management, control and maintenance of application software and database structures. Changes can be initiated by faults reported by users, and the need to extend the functionality of the software. The latter is referred to as application software maintenance.

Technical Management: this involves managing the hardware, the technical infrastructure and the systems software, i.e. all the tasks that are necessary to implement, to accept, and to operate the technical infrastructure. Optimization of the technical infrastructure as a consequence of faults, expansion or replacement is also part of technical management

8.0  A Summary of the Proposed System

Overall, the ‘Real System’ defines the actual CRVS needs of Kano State, which will enable Nora Cloud Service design a precise CRVS system, and in turn the CRVS system will support administrative and record keeping activities in Kano State.

The resources deployed in the CRVS system also support the personnel in the KASRRA office in the management, control and maintenance (MCM) of the system by providing timely information on their management activities to enable them to take appropriate actions.

The application of the model consists of, in each sub-case study, four functions, namely, the depiction of the IST situation in which CRVS related issues identified in the model described according to the criterion of existence. This is followed by qualification of the IST situation in which the existing issues were assigned values low, medium or high according to whether they are considered so, based on the dual criteria efficiency and effectiveness.

The final step consists of statements of recommended actions to transform the IST situation to the SOLL situation by taking measures that will ensure as change in the current situation on the issues that are shown to require transformation.

9.0  Conclusion

The record keeping needs of Kano State Government are growing rapidly and in addition, the current registration system can only be described as inadequate to meet the requirements.

Specific strategies, activities and timeframes have been worked out and detailed in relevant documents, to achieve these objectives.

Kano State Government can achieve these objectives by harnessing the power of the modern technology, interactive and computer –based technologies, to benefit from some of the highest quality experiences found elsewhere in the world.

Nora Cloud Services proposes the establishment of a e-Registry system that will:

- Deliver flexibility, network organization, vertical/horizontal integration, innovative entrepreneurship, organizational learning, speed up in service delivery, and a customer driven strategy, which emphasize coordinated network building, external collaboration and customer services” all of which are supported by ICT.

- Significantly improve Kano State Government’s programs particularly in scientific and technological fields.

- The use of technology in the implementation of CRVS’s activities will enable Kano State Government to supplement their existing programs with the resources of a “Virtual State”

- By using technology to get residents’ information, Kano State Government can provide more cost-effective mass education and programs that are critically needed.